## Slide 1
Directory Services Team – EUC

## Slide 2: Agenda
Executive Summary
Current State
Approach - Basic
Active Directory as a service plan
Deployment Considerations
Rollout
Training Plan
Future State
Test & Pilot Deployment Plan
Approach - Migration

## Slide 3: Document tracking information
Version | Date | Author | Reviewers | Final reviewers & Approvers | Document Status
Initial draft |  | Santanu Kumar S | Arun G Sunil S | Deepak A & Thabrez A I | Have shared to Arun G, Deepak A and Sunil S for validation and inputs.
Version 0 (V0) |  |  |  | Management | 

## Slide 4: Executive Summary
Business productivity will be increased and future scope will be defined by enabling the Active directory and its associated services as followings.
HCL is to assist in an evaluation of the current IT infrastructure and provide recommendations that will aid in the design, planning, and implementation of the Microsoft Active Directory infrastructure (AD).
HCL will also provide a scalable framework design and schema to integrate other technologies with the AD infrastructure.
Roadmap for Active Directory upgradation, migration, consolidation and cloudification will be directed by the support documents.
Enabling Active Directory associated roles and services
Active Directory standardization
Active Directory Upgradation or Migration
AD restructuring by merger and consolidation
Integrate Active directory with other directory services like Novel E directory etc.
On premise active directory schema extension onto the cloud

## Slide 5: Current State
Activities | Tool used
AD forest report | ADTD
AD Inventory & health report | Script
Questions as per business objective | Questionnaire
AD aware applications dependency report | E-mail from application owner
Networking & security | Diagrams
Site/services | Script
AD associated roles and other information | Script
GPO/delegations | Script
Problem and severity tickets of last 3 months | Ticketing tool
Existing design documents & SOP | E-mail
This phase comprises of Assessment and data gathering of source and target domain. Data will be gathered as per the business requirements and technical goals.
To understand the current state of the Active Directory (AD) environment, necessary data will be gathered from source as well as target environment for analysis and planning.
Current state of detailed active directory (AD) information will be fetched as following:

## Slide 6: Future State
Seamlessly synchronizing on-premises schema extensions to Azure AD or AWS.
Smooth consolidation of Active Directory (AD) using Binary tree -AD migrator or Quest migration manager during business merger and acquisition. Parameters like politics, cost justification and complexity will be considered during AD consolidation.
To enhance capabilities by introducing latest services and features associated with the Active Directory 2016.
To secure access to specific corporate applications and resources. To make operational management easier.
Enabling of IAM like single sign on, multifactor authentication etc.
Active Directory higher functional level / 2016 in post migration of legacy AD environment.
Existing states | Future states | How
Active directory 2003/2008 | Active Directory 2012R2/2016 | Active Directory migration by promoting Domain controllers (DC) of 2012R2/2016 and decommission of 2003/2008 DC.
Multiple forest with legacy domain controllers | Merge forests and decommissions of legacy or unwanted forests as per business demands. | Domain and Forest consolidation using Quest QMM or Binary tree AD migrator.
Acquisition of company X to company Y | Single AD environment of company Y | Move and migrate AD objects and applications of company X to company Y using QMM or AD migrator tool. Decommissioning of company X.
On premise AD extension to Azure AD | Users object and password sync between on premise and Azure cloud. Authentication of cloud applications using azure AD. | By configuring Azure AD connect tool in the on premise AD environment.
Existing Active directory - unmanaged & Mess | Active Directory – Compliant as per industry best practices. Also ADRAP compliant. | AD standardization
  Optimal design will be proposed to keep minimal business disruption as per the business requirements and technical goals.
  Following things will be considered.
Few examples are given below:

## Slide 7: Active directory as a service plan
Active Directory
New Services
Active Directory
Service up-gradation / Migration
Active Directory
Merger & Acquisition
DHCP (Fault tolerance or Hot standby) 2012R2/2016
Active directory migration from 2003/2008 to 2012R2/2016
DFS 2000/2008/2012 to DFS 2016
AD Domain consolidation
AD Forest consolidation
Standard DFS / Domain based DFS 2012R2/2016
Merger of Active directory
DHCP 2003/2008 to DHCP 2012R2/2016
ADFS 3.0/4.0
ADFS 2.0/3.0 to ADFS 4.0
Active Directory Domain Service, Active Directory DNS / standard DNS/ DMZ DNS 2012R2, 2016
File server migration 2003/2008 to 2012R2/2016
Active Directory
Other Services
OU redesigning
Active directory standardization
On premises schema extension to Azure AD/ AWS
Active directory merger with
Integrate active directory with other directory services

## Slide 8: Approach - Basic
Discovery
Analysis
Plan & Design
Implementation
Post implementation
Hyper care & Sign off
Data gathering
Understanding existing business
Communication
GAP findings
Risk factors
Technology/tool finalization
Communication plan
Sizing
HLD/LLD
Other supporting documents
BOM
Sample test in the test environment
POC submission
Pilot test
Production rollout
Guidelines
Learning & feedback
Application test
UAT
Update LLD
Following action plan will be adopted for reaching from current state to future state.

## Slide 9
Assessment and Analysis phase
Planning and Design phase
Gate – I: Sign of from detailed design document by the Client
Deploy and Test Phase
Gate – II: Validation of test cases result and approval from the Client
Pilot phase
Gate – III: Validation of pilot report & UAT. Approval from the Client
Production Rollout Phase
Gate – IV: Final UAT & approval from all the stake holders
Post migration support and decommission
Active directory standardization Phase on GIS domain to adjust migrated objects from non-GIS domains

## Slide 10: Approach - Migration
As is Study
To be architecture
Migration / Transition Plan
Actual Migration or Transition
Post migration evaluation
Existing architecture
Specific requirements
Automation features
Migration strategy
Technology finalization
Risk factor
Estimation
Cost structure
Data / Object migration
Application migration
Automation tools – Integration
Customization
Checklists
Knowledgebase
Guidelines
Learning & feedback
Hyper care
Following migration or transition plan will be adopted to reach the final state.

## Slide 11: Test & Pilot Deployment Plan
Following approach will be taken as test & pilot deployment plan
prepare a test plan and checklist
test the deployment process in the test environment
Mark the tasks those completed satisfactory in the test environment
Note unsatisfactory tasks in the test environment
Gate – I
Proof of concept will be shared to all the stake holders for validation.
Take inputs from test environment and pilot test preparation
Pilot test will be conducted after getting green signal from the Client
User acceptance test (UAT)
Mark the tasks those completed satisfactory in Pilot
Note unsatisfactory tasks in Pilot

## Slide 12: Deployment Consideration
Network topology
DC deployment configuration
Windows Server Active Directory site topology
IP addressing and DNS
Geo-distributed DCs
Read-only DCs
Global Catalog
Installation method
Placement of the Windows Server AD DS database and SYSVOL
Backup and Restore
DNS servers configuration
DHCP servers configuration
DFS server configuration
Requirement to access corp resources
Authentication and account management
Security, Cost and compliance
Resiliency, Fault tolerance and application compatibility
Subnet and site definition
Site link properties and change notification
Install DNS server
Configure virtual network properties
Domain controllers in geographies based on the business objective and technical requirements
Filter secrets, limited outbound traffic
Make all DC’s as GC in the single environment
Multi domain forest GC’s are required for authentication
Install ADDS using PowerShell or dcpromo
Manual
Using answer file
Critical AD data files should be exist in the data directory instead of OS disk .
System state backup and schedule
Zone configuration and Conditional forwarders
DHCP scope and option configurations
Type of DNS
DHCP failover
DFS type
DFS replication and failover
Restore plan

## Slide 13: Deployment Consideration – Contd..
Federation server configuration
Cloud services configuration
Federation server requirements for public and private IP addressing (DIP vs. VIP)
Windows Server AD FS high availability configuration
AD connector tool
AD monitoring configuration
Security & Cost
VM’s required direct exposure to the internet
Resilience and fault tolerance
Seamlessly synchronizing on-premises schema extensions to Azure AD
Alert parameters
Rollback
Compliance
Service required load balancing
Cloud-service for each VIP that is required by deployment
Disaster Recovery configuration
Quest Recovery manager for AD or Commvault tool
Threshold level
As per rollback plan specified

## Slide 14: Rollout
Inputs from the pilot test
Evaluating all options across the five dimensions of a migration project: network architecture, subscriber data, product and service feature sets, and operational support systems (OSS/BSS)
Managing the over-arching tasks and resources involved for the entire project lifecycle
Facilitating, communicating and managing the transformation across functional areas and internal departments of the organization and UAT
Providing cross-functional training and support to technical and operational staff
Developing and implementing a risk mitigation, rollback and contingency plan specific to migration projects from technical, operational, and financial perspectives
Developing a detailed, end-to-end migration plan addressing all three states of a transformation: current, interim, and end-state
Develop release strategy
Following rollout plan will be executed to meet the business objective.

## Slide 15: Training Plan
Hyper care support
Knowledge base & guidelines
Project closure document
Lessons learned
Sync-up with all stake holders
KT/ Run book sign off documents
Following training plan will be followed sign off from the project