## Slide 1: Global AD Transformation

## Slide 2: Agenda
  Legacy AD Objects Overall Snapshot
  AD Migration Approach
  Server
  User
  WS
  Next Steps/Timelines

## Slide 3: Legacy AD Objects – Overall Snapshot

## Slide 4: Legacy AD Objects – Overall Snapshot

## Slide 5: Legacy AD Objects – Server Migration Approach
Create MAP report for each domain
Segregate into Application and Infra Servers
Application Server Migration Dates including downtime to be confirmed/Arranged by Site Spoc/Application Owner
Infra Server Classification
  DHCP servers to be migrated by HCL based on downtime agreed with business
  DNS/AD servers to be migrated last
  File Server downtime/migration date confirmation to be provided by Site spoc/Application owner due to application dependency on FS (mapped to shares, etc)

## Slide 6: Legacy AD Objects – User/WS Migration Approach
Create MAP report for each domain
Utilise the checklist created for Japan

## Slide 7: Next steps
Workgroup Servers addition to Global domain – change in scope
Identification of application spocs for some domains (Ex: Baltic) resulting in delay in migration date identification
Prioritising geographies (Europe/APAC first followed by Americas)
Finalisation of migration timelines prior to 23 Aug