## Slide 1
HCL BAU / Customer Sign Off go-live
All services accepted to go-live based on Test Cases and HOTS Criteria
HOTS Check List Signed off by HCL Delivery & Customer
Go-Live Readiness Check List Prepared by HCL
Go - No-go Decision for Go-Live by Customer
HOTS Check List Created by HCL
HCL to create UAT Sign Off Document
Sign to Sign Off UAT Document
UAT Sign off By Customer
HCL to Create Test Plan with populated test Results
Customer to sign off Test Plan
Hand Over from Core Infra Build Teams
Requirement Specification Document
Customer Sign Off on RSD
Migration Approach Document Submitted to Customer
Customer Sign Off Migration Approach Document
Assessment Questions for Design Created by Supplier
HCL to Submit Infrastructure Design Document
Customer to Sign Off Infrastructure Design Document
Customer to Sign Off Design Document
Signed off Requirement Specification Document
Capture Current System Architecture
Capture Current Architectural Decisions
Impact Analysis in Existing Systems
Target System Architecture Design
Draw the System Architecture
Functional and Non Functional Design
Detailed Design Approach
Detailed Migration Approach - Refresh
Document Use Cases and Test Cases
Detailed Build Guide including Migration
HOTS Check List Created for BAU Handover
Sign Off Infrastructure Design Document
Use Build Guide from Design Document
Use Validation Check list from Design Document
Raise Request for Builds
Execute Production Build
Configure Backup, DR, security exceptions
Validate Use Cases and Test Cases
Sign Off Build Completion
Conduct Unit Test
Conduct System Testing
Conduct Integration Testing
Document Test Results
Defect Tracking and Correction
Sign Off UAT
Validate business context, assumptions/SoW/ RFP
Create Requirement Specification (Functional / Non-functional requirements)
Document Use Cases and Test Cases for sign off
Send Assessment Questions for Design Finalisation
Detailed Migration Approach Document
Sign Off RSD with Customer
Sign Off Migration Approach with Customer
N
Contract Signature
Build and Configuration
Analysis and Design
Phased Go Live
Pilot and UAT
Planning
Migration
Use Migration Approach Document for execution
Acceptance Criteria
Deliverables
Sign Off Go Live