## Slide 1: Transition Approach
July 2017
Franklin William

## Slide 2
Transition closure report
SLA Reporting
Performance reporting
Delivery Service Acceptance
KT Sessions
Study and analyse the environment
Prepare Knowledge documents
Harmonize processes
Training on tools and processes currently deployed
Define and review Statement of Work
Initiate creation of SOPs and Run Books
Reverse KT Sessions
Define service support process modifications
Modify SOP’s
Identify and resolve risks
Dedicated OMC set up
Sign off on results
Identify areas of optmisation
Pilot Testing
Monitor and report SLA performance
Takeover of DLG’s ongoing operations
Refinement and modifications based on the Pilot Test
Final approval
Modification of Run Book based on operational experience
Signoff on Final Run Book
Cut-over to steady state
Knowledge Absorption
Knowledge Replication
Dry Run
Signed off Run books
Signed off To-be SLAs
Updated risks and mitigation plan
Runbook/SOPs
Updated Risk and Issue Tracker
Training Plan
Operational Check list
Escalation Matrix
Redesigned Process document
Pilot Runs
Updated Risk and Issue Tracker
Go-live checklist sign-off
SLA base-lined reports
Pre - Transition
Due Diligence (HCL)
  Existing documentation study
  Existing Tools
Team formation
Training
  Domain
  Technology
  Transition
DD Report
Detailed transition plan
Resource plan
Initial Assessment (HCL & DLG)
Team ramp-up
Finalise
  Governance
  Infrastructure Design
Finalize Transition plan
Review risks
Finalize templates and artefacts
Finalize plan for SME time availability
Initiation
Governance Setup
Final Transition Plan
Sign off criteria for each track
Hypercare
Ensure smooth handover to steady state
Lessons learned - Risks/ Issues / Gaps Baseline
Escalated support