## Slide 1: EUC / WPU
Transformation Framework Governance

## Slide 2
Transformation: Project Management Phases Explained
Closure
  Formally close the project, release resources and ensure Service readiness for
  BAU support
Initiate
  Evaluate the HLD, Discuss with the customer to understand priorities and conduct due diligence / validation as appropriate on architecture & connectivity.
Assess
  Finalise the overall plan based upon previous steps and establish T&T Program governance and PMO
  Plan
Refine the Design if necessary and develop LLD, BOM for solution.
Design
Build as per design and document the build
  Configure
Validate Solution. Test and document the newly built infrastructure
  Validate
Successfully execute and formally handover the project to delivery
Migrate
Project Planning
Project Execution
  The project is initiated. Resource mapping is started and all the required templates are built for
  the Project
Monitoring and Control: Risk reviews, Customer feedback/Customer Engagement, Governance, Communications and Project Reporting
User adoption and Benefit realisation
Embrace

## Slide 3
Transformation: Project Management Methodology
Project
Initiation
Project Planning
Project Execution
Closure
Assessment
Planning
Design
Configure
Validate
Migrate
Create Engagement model
Initial Infra Assessment/ DD assessment
MSA/SoW
HLD
Solution Architecture
Signed SOW
RAID
Business review Doc
Stakeholder list
Escalation Matrix
PID
Customer Signed SOW
Kick off
MSA/SoW
SOW Review Checklist
Proposed solution document
Finalized Infrastructure Assessment
Finalized high level solution
Technical Program Structure
BOM
Baseline Document
Acceptance of High level BOM
Acceptance of solution
Baseline Doc
MSA/SOW
Business review doc
RAID
Project Plan
Comm. / Scope Mgmt. / Quality Mgmt. / Risk / Resource/ KM / Milestone plan
Acceptance criteria
Handover Plan
RACI
Testing strategy
PMO checklist
Customer signed agreed plans
DA
MSA/SOW
LLD
Acceptance of High level BOM
Acceptance of solution
High Level Design (HLD)
Low Level Design (LLD)
Re-baseline Plan
Updated BOM
Signed HLD & LLD
Acceptance of finalized BOM
Delivery head sign off on the design
HLD, LLD
BOM
Project Plan
All output of planning phase
Procurement delivery sign off
Updated Handover to Prod Checklist
Comprehensive Build document
Enterprise architect sign off for build
Test strategy
Build document
Acceptance criteria agreed in planning
Design document
Signed Test case
Acceptance of the test results
Customer Sign off on Test Results
Acceptance of the results
Client Go Ahead Decision
Defect tracker
Risk Register
Project Plan
Run Books
Change Mgmt. Doc
Run books
Signed off Handover checklist
Updated ITSM process documents
Updated CMDB
Post Project Baseline
Milestone sign off
Milestone sign off
Project Closure Report and Sign off
Lessons learnt
Handover to Production
Acceptance criteria document verification
Financial sign off
Input
Monitoring and Control : Governance, Risk reviews, Customer feedback/Customer Engagement, Communications and Project Reporting
Exit / Success
Output
Embrace
Milestone Sign off
Business acceptance
User adoption factsheet
User satisfaction survey
Benefit realization

## Slide 4: Transition & Transformation Governance
[Client]
Contract Executive
Contract Manager
IT Services Delivery Leader
Contract Manager
Contract Administrator
Finance Manager
IT Services Leader
Service Line Manager(s)
Business Unit Coordinators
Site Manager(s)
Provider
Collaboration and Accountability
(Proposed) Annual Review Board
Review Strategic Plans
Relationship Focus
Set Joint Goals
Review Investments
Champion Innovation
Annual Meetings
Chief Information Officer
[Client] Invited Executives
Executive Steering Committee
Provider Executive Sponsor
Global Industry Leader
Executive Steering Committee
Chief Information Officer
Industry Executive
Regional Delivery Executive
Account Executive
Provider Invited Executives
Account Executive
IT Service Delivery Manager
Apps Service Delivery Manager
Finance Manager
IT Service Delivery Manager
End User Compute
Service Desk
Hosting
Network
Cross Functional
Apps Service Delivery Manager
Application Management
Other Committees as Necessary
Contract Manager
IT Architecture Manager
ADM Manager
Business Unit Coordinator
Account Executive
Account CTO
PMO Manager
Service Delivery Managers
Innovation Center Manager
Business Unit Coordinator
Finance Manager
IT Services Delivery Leader
Account Executive
Account Delivery Managers
Global Industry Executive
Account CTO
Service Delivery Committee
Delivery Performance
Customer Satisfaction
Delivery Issue resolution
Monitor Critical Deliverables & SLA’s
Transition / Projects
Weekly Meetings
Service Excellence
Drive Innovation
Change Approvals
Operational Oversight
Programme Oversight
Management Committee
Approve updates and Modifications to Agreement
Additions and Modifications to services
Resolution of escalations
General Management Oversight
Monthly Meetings
Executive Steering Committee
Align Committees Relationship
Issue Resolution
Business Alignment of Strategic and Operational Plans
Approve/Review Management Committee
Quarterly Meetings
Technical Steering Committee
Review/Align IT Strategies & Policies
Support Committees, Business on Technical Requirements
Guidance to Management and Business Operations
Review Proposals Driven by New Technology
Quarterly Meetings
Service Excellence
Drive Innovation
Change Approvals
Operational Oversight
Programme Oversight
Monthly Meetings
Innovation Committee
Review/Maintain Innovation Road Map
Manage Investments, Risks associated Innovation
Create and maintain Innovation Frame work
Program Oversight
Quarterly Meetings
Executive Sponsors
Executive Steering
Management
Service Delivery
Technical Steering
Innovation
Executive Sponsors
Executive Steering
Management
Service Delivery
Technical Steering
Innovation
Governance Model
To be agreed